## Slide 1: Yahtzee Console Application
Scrum Group 5

## Slide 2: Meet the Team
Scrum Master: Hunter Moralez
Product Owner: Damia Sargent
Scrum Team: Damia Sargent, Hunter Moralez, Victor Lopez, Zach Waring

## Slide 3: Demo

## Slide 4: How We Used Scrum
Daily Standups
We met daily to discuss what we did, what we plan to do, and if we had any roadblocks.
Trello
We put together a Trello Board to deviate tasks and add new ones along the way.
Sprints
We divided the work into two sprints. The first developing the UI and the second focusing on the game logic.

## Slide 5: How did we feel about Scrum?
Overall:
It was a great experience. It felt more like the programming cycle we use day-to-day. There were no constraints or limitations to what we could do to achieve the end-goal of our project.